## Slide 1: Sprint 8 Summary
Piazza

## Slide 2
Accomplishments
Gateway/API
Security
Service Controller
Search
DevOps
Testing
OGC APIs (GeoServer)

## Slide 3
SAK UI
High-level of what got done this sprint:
  Refactored calls to the pz-gateway to use the latest api
  Added framework for unit testing SAK

## Slide 4
Piazza Testing
Created Boundary Condition Tests to check for error status response (Added to Jenkins)
Created script to send email alert when automated testing fails
Updated automated tests to cover all Gateway calls except for workflow
Updated Test Plan. Includes:
  Severity levels
  Testing methodology for Piazza unit tests, integration tests, and regression testing.

## Slide 5
UI Testing
Started testing SAK UI

## Slide 6
Pz-security
Updated /verification endpoint to authenticate users against the Geoint Services LDAP
Added CORS headers to the authentication responses for BeachFront integration
Added custom 'citester' account for authentication, BeachFront integration
Deployed all of the above changes to the int space

## Slide 7
Other Pz-Core components
pz-gateway
  Refactored out Dispatcher to enhance efficiency
  Added support for delete of data resources
pz-servicecontroller
  Added support for raw Geojson
  Fixed Defect – Raw JSON
  Support for user service deletion
pz-search
  User service metadata
  Refactoring - Rewrote code to conform to Java API
  Upgraded to latest (2.x) ES

## Slide 8
Documentation
Users Guide (Tutorial)
  Some sections updated with examples for various components
Developers Guide
  Some sections updated

## Slide 9
Preparation, Delivery and Deployment (ATO)
Description
This task involves preparing, delivering and deploying VeniceGeo systems into the operational low-side and high-side environments. It involves:
Determining the requirements that need to be met
Communicating how the systems plan to be used within the targeted environments
Remediating any identified items to ensure systems meet security/operational integrity requirements
Systems targeted for ATO:
Piazza
Beachfront
Issues/Risk
Next Steps
Recent Accomplishments
Identified a list of items to produce for each system:
System Security Plan (SSP)
Concept of Operations (CONOPS)
Software Dependency List
System/Software architecture diagrams to support Cloud Adoption work product, SSP and CONOPS
VeniceGeo Security POC - Steven Ross
Obtained SSP, CONOPS templates
None at this time.
To continue to collaborate with NGA Security POCs to clarify and finalize requirements
To work on producing SSP and CONOPS
To develop list of software dependencies to reconcile against whitelist/SWAP List
To work on identifying additional software quality requirements
    Unit test code coverage metrics
To start work to integrate with quality/security analyzers within geointservices DevOps Pipeline
  HPFortify
  Sonarqube